Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 1 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Farmer Input Management | US-1 | Enter Nitrogen (N), Phosphorus (P), and Potassium (K) values. | 3 | High | Team |
| Sprint-1 | Farm & Soil Data Collection | US-2 | Enter soil pH value. | 2 | High | Team |
| Sprint-1 | Farm & Soil Data Collection | US-3 | Enter temperature, humidity, and rainfall values. | 3 | High | Team |
| Sprint-1 | Input Validation | US-4 | Validate soil and environmental input values before prediction. | 3 | High | Team |
| Sprint-2 | Machine Learning Crop Recommendation | US-5 | Generate crop recommendation using the trained machine learning model. | 5 | High | Team |
| Sprint-2 | Prediction Results Display | US-6 | Display the recommended crop to the farmer. | 2 | High | Team |
| Sprint-2 | User Interface | US-7 | Provide a simple and user-friendly interface for data entry and prediction. | 3 | Medium | Team |
| Sprint-3 | Data Analysis & Preprocessing | US-8 | As a farmer, I want the system to process my input data correctly so that I receive an accurate crop recommendation. | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 2 Days | 26 Jun 2026 | 27 Jun 2026 | 11 | 27 Jun 2026 |
| Sprint-2 | 10 | 2 Days | 28 Jun 2026 | 29 Jun 2026 | 10 | 29 Jun 2026 |
| Sprint-3 | 3 | 2 Days | 30 Jun 2026 | 01 Jul 2026 | 3 | 01 Jul 2026 |

Velocity:

Velocity = Total Story Points Completed ÷ Number of Sprints

Total Story Points = 24
Number of Sprints = 3
Velocity = 24 ÷ 3 = 8 Story Points per Sprint

Burndown Chart: